MINI CHECKPOINT 2.1

# Smoke-Test Results, Protocol v1.2, and Remaining Profiling Gates

A bounded status record before combined CUDA/NVTX and PyTorch profiling

Current outcome: protocol-coupled streaming, semantic phase separation, clean benchmark recording, and portable client NVTX capture have passed. The study is not yet admitted to pilot execution because combined vLLM CUDA plus client NVTX capture and dedicated PyTorch-profiler services remain pending.

Suwesh Prasad Sah  |  8 September 2026

# 1. Purpose and boundary

This mini-checkpoint begins after Checkpoint 02. It records the protocol changes required for safe server operation, the smoke tests that passed on the actual A10G deployment, the limitation discovered in the initial Nsight Systems orchestration, and the remaining actions required before the pilot experiment begins.

The values captured during these tests are engineering validation data only. They are not included in the final normal-versus-MTP quantitative results.

# 2. Protocol evolution to v1.2

## 2.1 Protocol v1.1: server-memory safety

The controlled services reduced max_model_len from 20,480 to 8,192 tokens.

max_num_seqs was fixed at 1 because the initial study uses concurrency one.

LMCache CPU-cache variables were removed from the controlled services.

KillMode=control-group and OOMPolicy=stop were added to improve service containment.

Normal and MTP service definitions remained equivalent apart from MTP speculative configuration.

The protocol was promoted to v1.1, validated, checksummed, and made read-only so the documented deployment matched the safe service configuration.

## 2.2 Protocol v1.2: explicit Gemma 4 thinking activation

The first parser smoke test showed that reasoning-like text arrived through delta.content rather than delta.reasoning. Protocol v1.2 therefore added the request-level chat-template configuration:

chat_template_kwargs:
  enable_thinking: true

The client was updated to pass this object in every request and to require Protocol v1.2. After this change, vLLM separated reasoning into delta.reasoning and the strict final answer into delta.content.

# 3. Smoke tests completed successfully

| Item | Status | Evidence / next requirement |
| --- | --- | --- |
| Protocol v1.2 validation | PASS | Version, 8,192-token model limit, one-sequence limit, and thinking configuration validated; SHA-256 checksum created. |
| Reduced-memory normal service | PASS | Health endpoint responded; one EngineCore process owned the A10G; controlled unit remained stable. |
| Reasoning phase separation | PASS | Reasoning streamed separately, followed by [FINAL] and the exact expected Amdahl result. |
| Tool-call reconstruction | PASS | Reasoning streamed first; one get_weather call was reconstructed with the expected arguments. |
| Plain-text separation and validation | PASS | Reasoning and the final eight-line poem were separated; format validation passed. |
| Clean benchmark wrapper | PASS | One benchmark run completed without profiler instrumentation and produced one results.csv row. |
| Client NVTX capture | PASS | Nsight Systems generated a portable report and displayed named client-side markers. |
| Portable desktop workflow | PASS | The .nsys-rep was transferred to WSL and opened in Nsight Systems 2026.4.1. |

# 4. Verified phase-timing behavior

The validated reasoning request produced populated timestamps for request start, first output, first reasoning, first final answer, and request end. The first final-answer event was retained in raw.jsonl with its stream index and raw chunk.

Example smoke-test timings
TTFO:                         92.039 ms
First final output:         5969.668 ms
Reasoning-associated time:  5877.629 ms
Final-associated time:       199.659 ms
End-to-end latency:         6169.327 ms

The clean benchmark repetition independently produced valid timing and usage output, a natural stop reason, and exactly one row in results.csv. These numbers demonstrate plumbing correctness only.

# 5. Client NVTX result

The client-only Nsight Systems capture displayed the gpu-prof-client NVTX track. A named FIRST_REASONING marker was visible in the GUI, proving the complete semantic instrumentation path:

Structured stream delta
  -> client phase classification
  -> time.perf_counter_ns() timestamp
  -> nvtx.mark() event
  -> portable Nsight Systems report

The nvtx_sum CLI report returned no rows because the client currently emits instantaneous point markers rather than duration-bearing NVTX ranges. The GUI confirmed that the point events were captured. This is not a missing-data failure.

# 6. Limitation discovered

Profiling only gpu_prof_client.py captures client NVTX and OS-runtime activity, but it does not capture CUDA activity from an already-running, systemd-managed VLLM::EngineCore process. The attempted interactive nsys start workflow also did not accept the same --trace options as nsys profile.

Therefore, the current client-only report cannot yet correlate semantic markers with attention, GEMM, KV-cache, CUDA Graph, or repeated decode kernel groups. The full scientific method requires vLLM and the client to execute beneath the same Nsight Systems profiled process tree.

# 7. Remaining actions before pilot admission

Enhance gpu_prof_client.py with duration-bearing NVTX phase ranges while retaining the existing point boundary markers.

Replace the parked interactive Nsight wrapper with a one-shot launcher that starts the reduced-memory vLLM server and gpu_prof_client.py beneath one nsys profile process tree.

Perform the combined CUDA plus NVTX smoke capture during a controlled restart window with live host-RAM and GPU-memory monitoring.

Confirm that the report contains client NVTX, VLLM::EngineCore CUDA API calls, CUDA Graph activity, GPU kernels, and distinguishable decode groups on one timeline.

Verify that FIRST_REASONING and FIRST_FINAL or FIRST_TOOL_CALL delimit broad, interpretable phase-associated GPU intervals.

Create dedicated Torch-enabled normal and MTP vLLM services that match their clean counterparts and add only --profiler-config.

Use /start_profile and /stop_profile around one request, wait for trace flush, transfer the trace, and open the portable PyTorch Profiler artifact.

Create a final smoke-test checkpoint and admit the protocol to the pilot only after all mandatory gates pass.

# 8. Planned PyTorch-profiler services

The clean prof-* services remain the source for benchmark runs and the controlled baseline configuration. Two additional services are still required:

torch-prof-gemma4vllm.service
torch-prof-gemma4vllm-mtp.service

Each Torch service will preserve the same model, context limit, batching, KV-cache, prefix-cache, parser, and chat-template settings. The normal Torch service will add only the PyTorch profiler configuration. The MTP Torch service will add the same profiler configuration plus the already-controlled MTP speculative configuration.

The Torch traces will provide a supporting high-level view of operations, call counts, shapes, stacks, and CUDA associations. Nsight Systems remains the primary profiler for the paper because Nsight Systems provides the cross-process execution timeline needed for semantic phase correlation.

# 9. Experiment admission status

| Item | Status | Evidence / next requirement |
| --- | --- | --- |
| Protocol and workloads | PASS | Protocol v1.2 is internally consistent and coupled to the client. |
| Client and benchmark path | PASS | Streaming, raw artifacts, summaries, validation, and clean results recording work. |
| Client semantic NVTX | PASS | Named markers survived capture, transfer, and desktop visualization. |
| Combined NVTX plus CUDA report | PENDING | Must launch vLLM and client in one Nsight Systems process tree. |
| PyTorch trace path | PENDING | Dedicated profiler services and portable trace smoke test remain. |
| Pilot experiment admission | PENDING | Blocked until the two profiling gates above pass. |

# 10. Immediate re-entry point

The next engineering task is not another benchmark repetition. The next task is to design and review the safe one-shot Nsight Systems launcher, then perform one combined vLLM CUDA plus client NVTX smoke capture. After that succeeds, create the two Torch-profiler services and validate one portable PyTorch trace.