CHECKPOINT 2.3

# Pilot Benchmark Conclusion and Primary Experiment Gate

Protocol v1.2 retained; clean primary benchmark approved

Checkpoint decision: the 60-attempt pilot benchmark is complete. The dataset covers all six mode/workload combinations, demonstrates a strong and consistent MTP performance signal, and exposes no instrumentation defect requiring protocol revision. Protocol v1.2 remains frozen, and the study proceeds to the primary experiment.

Suwesh Prasad Sah  |  9 September 2026

# 1. Purpose and checkpoint boundary

Checkpoint 2.2 closed the smoke-test phase and admitted the benchmark and profiler platform to pilot execution. Checkpoint 2.3 records the completed clean benchmark pilot, its validity outcome, the preliminary performance signal, the time-constrained decision to skip redundant profiler pilot captures, and the gate into the primary experiment.

Pilot results remain exploratory. They are used to verify the experiment design, identify failure modes, estimate variability, and guide the final evidence plan. They are not presented as the paper’s final quantitative result set.

# 2. Pilot design executed

2 decoding modes
× 3 workload classes
× 2 prompts per workload
× 5 measured repetitions
= 60 measured pilot attempts

Normal decoding contributed 30 measured attempts.

MTP speculative decoding contributed 30 measured attempts.

Plain-text, reasoning-intensive, and tool-calling workloads each contributed 20 attempts.

Every mode/workload combination contributed 10 attempts.

Three workload-matched warm-ups were executed before each mode/workload measurement group.

Warm-up artifacts were stored separately from measured run artifacts.

Each measured execution retained raw.jsonl and summary.json; valid benchmark rows were appended to results.csv.

# 3. Pilot dataset integrity

| Validation check | Status | Observed result |
| --- | --- | --- |
| Total attempts | PASS | 60 rows collected with 30 normal and 30 MTP executions. |
| Mode/workload balance | PASS | Six combinations present, with 10 attempts in each combination. |
| Run identity | PASS | 60 unique run IDs and no duplicate run IDs. |
| Fully valid attempts | PASS | 59 attempts passed benchmark, phase-mapping, and output validation. |
| Retained exclusion | KEEP | One MTP reasoning_002 attempt reached the frozen 1,024-token ceiling before the final boundary. |
| Raw evidence | PASS | The invalid attempt remains in the source dataset with its reason and finish status preserved. |

# 4. Retained invalid pilot attempt

Run: v1-mtp-reasoning-reasoning_002-r02
Finish reason: length
Completion tokens: 1,024
Phase mapping: invalid
Output validation: invalid
Recorded reasons:
  phase_boundary_missing
  output_truncated
  expected_final_answer_missing

This event is treated as a model-output truncation under the frozen ceiling, not as a client, parser, service, or profiler failure. The row remains in the raw pilot dataset and is excluded from valid-run summary statistics. No replacement run is required for the pilot conclusion, and no protocol change is made on the basis of one exploratory event.

If repeated truncation appears in the primary experiment, it will be reported as an observed workload behavior and handled through the predeclared validity filter rather than by altering the protocol after collection begins.

# 5. Preliminary pilot signal

Valid pilot runs show a large separation between normal and MTP decoding. The values below are pooled workload medians and are used only to justify proceeding and to shape the later profiler investigation. Prompt-matched analysis remains necessary for final claims because completion lengths vary for plain text and reasoning_002.

| Workload | Mode | Valid-run pooled median |
| --- | --- | --- |
| Plain text | NORMAL | Median E2E 4,036 ms; median output rate 97.84 tokens/s. |
| Plain text | MTP | Median E2E 2,201 ms; median output rate 186.92 tokens/s. |
| Reasoning intensive | NORMAL | Median E2E 6,656 ms; median output rate 96.92 tokens/s. |
| Reasoning intensive | MTP | Median E2E 2,824 ms; median output rate 213.08 tokens/s. |
| Tool calling | NORMAL | Median E2E 3,367 ms; median output rate 97.32 tokens/s. |
| Tool calling | MTP | Median E2E 1,634 ms; median output rate 204.62 tokens/s. |

The pilot therefore establishes a clear performance effect worth investigating. The pilot does not yet establish the mechanism. Final interpretation must connect prompt-matched benchmark results to selected Nsight Systems and PyTorch Profiler evidence.

# 6. Variability learned from the pilot

Normal and MTP tool-calling executions were highly stable: completion length remained 321 tokens and E2E latency clustered tightly within each mode.

Normal reasoning_001 and MTP reasoning_001 were also stable, with nearly constant completion lengths and narrow latency ranges.

Plain-text trajectories varied in completion length despite identical prompts and requested sampling controls; latency changed with the generated trajectory.

Reasoning_002 exhibited the widest trajectory variation and produced the single truncated MTP attempt.

Output-token rate was substantially more stable than raw E2E latency within normal execution, reinforcing the need to interpret latency together with completion length.

The primary result analysis must be prompt-matched and must retain output length, validity, and finish reason beside latency metrics.

# 7. Protocol decision

PROTOCOL v1.2 RETAINED: No pilot observation requires a change to client timing semantics, workload definitions, service parameters, parser configuration, sampling controls, output ceiling, or artifact schema.

The protocol dependency tree now spans the client, checksums, service units, benchmark wrappers, Nsight orchestration, Torch-profiler services, checkpoint artifacts, and existing evidence. Avoiding an unnecessary version change preserves reproducibility and prevents configuration drift.

# 8. Profiler pilot decision

Separate pilot-labelled Nsight Systems and PyTorch Profiler captures are skipped. Both pipelines already passed end-to-end smoke validation on the actual deployment:

Nsight Systems captured client NVTX phase markers and VLLM::EngineCore CUDA activity on one timeline.

Attention, GEMV, GEMM, Marlin, KV-cache-related, reduction, and elementwise kernels were visible.

PyTorch Profiler generated portable rank0 worker and AsyncLLM traces that opened in Perfetto.

An optional Nsight Compute learning exercise successfully captured one fused BF16 attention kernel and exposed occupancy, register pressure, throughput, and replay behavior.

Profiler captures will therefore be collected after the clean primary benchmark analysis and selected according to observed performance differences. This reduces redundant work and preserves the distinction between quantitative measurement and explanatory profiling.

# 9. Experiment investigation index

The following index will guide primary analysis and later become a reader-facing navigation table in the paper. Findings will be added only after primary evidence is collected.

| Investigation | Status | Primary question |
| --- | --- | --- |
| Responsiveness | READY | TTFO; connect to prefill and first-decode activity. |
| Semantic transition | READY | Time to first final answer or tool call; align with NVTX boundary. |
| Overall latency | READY | E2E latency, interpreted with completion length and finish reason. |
| Decode productivity | READY | Output tokens/s and repeated decode cadence. |
| Reasoning phase | READY | Reasoning-associated duration and CUDA groups between semantic markers. |
| Final/tool phase | READY | Final or tool duration and post-transition execution. |
| Kernel composition | READY | Attention, GEMV/GEMM, Marlin, KV-cache, reductions, sampling, and fused kernels. |
| Speculative overhead | READY | Proposal and verification work versus accepted-token benefit. |
| Variability | READY | Prompt-matched medians, spread, outliers, truncation, and trajectory length. |

# 10. Primary experiment admission

ADMITTED TO PRIMARY EXPERIMENT: The pilot demonstrates balanced coverage, reliable client and service operation, correct artifact generation, stable structured workloads, an explainable exclusion mechanism, and a strong normal-versus-MTP performance signal.

# 11. Next actions

Archive the pilot dataset, run artifacts, warm-up artifacts, protocol, checksum, client, and wrappers as a read-only pilot evidence package.

Create a primary benchmark orchestrator using Protocol v1.2, all three prompts per workload, and the final repetition plan.

Write primary outputs to a separate root so pilot and primary artifacts cannot mix.

Run the complete normal clean benchmark matrix, validate row counts and validity, then switch to MTP.

Run the complete MTP clean benchmark matrix and validate the authoritative combined dataset.

Perform prompt-matched statistical analysis before selecting profiler captures.

Collect the minimum evidence-driven Nsight Systems comparison, initially one representative reasoning trace per mode.

Collect matching normal and MTP PyTorch traces for operator-level explanation.

Expand profiler coverage to plain text or tool calling only when primary benchmark findings justify it.

Return to Nsight Compute only if a specific normal-versus-MTP kernel difference requires hardware-counter explanation.

# 12. Evidence boundary for the paper

Pilot benchmark
  validates design and reveals variability

Primary clean benchmark
  supplies final quantitative performance evidence

Nsight Systems
  supplies semantic-phase-associated CUDA timeline evidence

PyTorch Profiler
  supplies supporting operator and execution hierarchy

Nsight Compute
  supplies optional selected-kernel hardware evidence

Profiler-instrumented timings remain diagnostic and will not be mixed into the clean benchmark result table. Pilot statistics will be reported only as methodology-validation evidence unless a concise pilot note materially improves transparency.

# 13. Checkpoint conclusion

Checkpoint 2.3 closes the pilot benchmark phase. Sixty attempts were collected across a balanced normal-versus-MTP matrix; fifty-nine passed every validity gate, while one retained MTP reasoning attempt reached the frozen output ceiling. The pilot revealed a large performance signal, confirmed the need for prompt-matched interpretation, and exposed no reason to revise Protocol v1.2. Redundant profiler pilot captures are skipped because the validated smoke workflows already provide a reliable evidence path. The next task is the separate, clean primary benchmark experiment.