CHECKPOINT 2

# Controlled vLLM Deployments, Reverse Learning, and Experiment Roadmap

Continuation from Step 0: Preparing the GPU Profiling Platforms

| Artifact type | Engineering checkpoint / experiment-design record |
| --- | --- |
| Study | Normal decoding versus MTP speculative decoding in vLLM |
| Workloads | Plain text, reasoning-heavy generation, and tool-call generation |
| Profiling stack | PyTorch Profiler, NVIDIA Nsight Systems, NVIDIA Nsight Compute |
| Checkpoint date | 3 September 2026 |
| Current gate | Comparable services complete; experimental protocol and client design next |

Checkpoint outcome: the study now has comparable normal and MTP service definitions, a vLLM-first reverse-learning strategy, an initial functional normal-decoding observation, and a phased roadmap that separates benchmark evidence from profiler evidence.

Suwesh Prasad Sah

# 1. Scope of this checkpoint

This document begins immediately after the Step 0 platform-preparation checkpoint. It records the work completed since then: creation and normalization of controlled vLLM services, selection of the experimental API, refinement of the profiling-learning strategy, interpretation of the first normal-decoding startup and request logs, and construction of the full experimental roadmap.

No comparative benchmark results are claimed here. The MTP profiling service has intentionally not been restarted merely for a redundant functional check because service restarts on the company production server are operationally expensive. Controlled MTP validation is deferred to its first scheduled measurement window.

# 2. Comparable vLLM profiling deployments

## 2.1 Purpose

The original production normal and MTP services contained several confounding differences, including GPU memory utilization, chunked prefill, maximum batched-token settings, and KV-cache dtype. Two new profiling services were therefore created so that the decoding mechanism is the only intended inference-runtime difference.

prof-gemma4vllm.service
prof-gemma4vllm-mtp.service

## 2.2 Frozen common configuration

Model: /home/cbotadmin/models/gemma4-w4a16ct

Served model name: google/gemma-4-e4b

Endpoint host and port: 0.0.0.0:8000

GPU memory utilization: 0.80

Maximum model length: 20,480 tokens

Chunked prefill: enabled

Maximum batched tokens: 2,048

KV-cache dtype: bfloat16

Prefix caching: enabled in both services for later controlled cache experiments

Automatic tool choice: enabled with Gemma 4 tool parser

Gemma 4 reasoning parser: enabled

Generation configuration: vLLM

Identical chat template and OpenAI content format

Identical environment, working directory, restart policy, and shutdown behavior

## 2.3 Sole inference difference

The MTP service adds exactly one inference argument:

--speculative-config '{"method":"mtp","model":"/home/cbotadmin/models/gemma4-drafter","num_speculative_tokens":2}'

The remaining diff contains only the service description, reciprocal Conflicts metadata, one non-semantic blank line, and the MTP speculative configuration. systemd-analyze verify reported no errors in either profiling unit. Its warnings referred only to unrelated Site24x7 and Falcon service definitions.

## 2.4 API and state decisions

Chat Completions was selected as the primary interface because one endpoint supports all three workload classes with explicit request bodies and streaming. The Responses API storage environment variable was removed entirely from both services because stored response state is irrelevant to the primary comparison.

| Item | Status | Evidence / decision |
| --- | --- | --- |
| Primary endpoint | FROZEN | POST /v1/chat/completions |
| Streaming | FROZEN | Enabled in the experimental client for TTFT and token-arrival timing. |
| Responses API storage | REMOVED | No response-object persistence or previous_response_id dependency. |
| Conversation context | FROZEN | Complete messages supplied explicitly in every request. |
| Prefix caching | RETAINED | Measured later as a separate cold-versus-warm factor. |

# 3. Learning and conceptual progress

## 3.1 PyTorch profiling progression

Three progressively harder PyTorch profiling articles were studied: basic matmul/add profiling, nn.Linear and fused MLP execution, and attention implementation profiling. The increasing difficulty came from crossing several abstraction boundaries simultaneously: ATen dispatch, library-kernel selection, compiler-generated kernels, fusion, launch overhead, tensor shape effects, and memory behavior.

The corrected mental model established during this stage is:

One high-level operation may launch zero, one, or several GPU kernels.
Several high-level operations may be fused into one generated or specialized kernel.
A model forward pass is a hierarchy of operations and kernel launches; it is not itself one generic kernel.

A metadata-only transpose can execute on the CPU without launching a GPU kernel.

An eager attention implementation can expose separate kernels for matmul, scaling, masking, softmax, and value projection.

A fused implementation can reduce launch count and intermediate GPU-memory traffic.

Generated or specialized kernels usually depend on operation graph, shapes, dtype, backend, and hardware target; “generated” does not imply a new algorithm is invented per request.

PyTorch Profiler explains the operator-to-kernel hierarchy, Nsight Systems explains cross-system timing, and Nsight Compute explains selected kernel behavior.

## 3.2 GPU architecture exploration

The MI300X kernel-analysis article helped connect threads, registers, wavefronts, compute units, XCDs, and the full accelerator. The transferable lesson was the reverse-learning method: begin with a real vLLM workload, identify dominant execution regions and kernel families, and descend only into the hardware behavior needed to explain the observed performance question.

Hardware terminology must remain architecture-specific. The AMD article uses wavefronts of 64 threads, compute units, and XCDs. The NVIDIA A10G uses 32-thread warps and streaming multiprocessors. The conceptual hierarchy transfers; the numerical and architectural details do not.

## 3.3 Adopted teaching and supervision method

The study will use a hands-on, evidence-led learning cycle rather than front-loading every GPU concept:

Predict → run → inspect → explain → record → challenge → proceed

The working strategy is now vLLM-first reverse learning:

Observed vLLM behavior
  → request phase: frontend, prefill, decode, proposal, or verification
  → PyTorch/vLLM operation
  → CUDA kernel family
  → hardware behavior
  → isolated elemental experiment only when the full trace remains ambiguous

# 4. First normal-decoding observation

## 4.1 Startup CUDA Graph preparation

Profiling CUDA graph memory: PIECEWISE=51 (largest=512), FULL=35 (largest=256)

This message was interpreted as vLLM preparing multiple CUDA Graph capture configurations during startup. The counts describe prepared configurations and their largest capture sizes; they are not counts of graphs executed per request. CUDA Graphs matter because replay can reduce repeated CPU launch overhead during decoding. Both controlled services retain the same graph defaults.

## 4.2 Functional Chat Completions request

A non-streaming normal-decoding smoke request completed successfully with HTTP 200. The request used a 23-token prompt and generated exactly 64 completion tokens, for 87 total tokens. The finish reason was length.

Prompt tokens:      23
Completion tokens:  64
Total tokens:       87
Finish reason:      length
Prefix cache hit:   0.0%
Peak logged KV use: 0.1%

The model emitted a visible thinking-style process inside the ordinary content field while the structured reasoning field remained null. Therefore, the plain-text workload is not yet semantically controlled. The frozen client protocol must explicitly disable thinking for plain-text requests and separately enable it for reasoning workloads.

## 4.3 First-use Triton JIT behavior

Triton kernel JIT compilation during inference: _compute_slot_mapping_kernel
Triton kernel JIT compilation during inference: kernel_unified_attention

The first request triggered runtime Triton compilation and therefore incurred a latency spike. This established a concrete methodological rule: service readiness does not imply shape-complete warm-up. A measured request is invalid if new JIT compilation occurs during that request. Warm-up must cover representative prompt shapes, output behavior, tool schemas, and concurrency levels.

## 4.4 What cannot be concluded

The interval throughput values in the server log are not precise per-request benchmark measurements.

The first request cannot represent steady-state performance because JIT compilation occurred.

The 64-token response cannot establish instruction-following quality because generation was truncated.

No normal-versus-MTP performance claim exists yet.

No CUDA Graph performance conclusion exists merely from the startup inventory message.

# 5. Experiment roadmap

The roadmap below is the controlling plan for the study. New experiments should be admitted only when the preceding gate has been satisfied.

| Item | Status | Evidence / decision |
| --- | --- | --- |
| Phase 0: Platform preparation | COMPLETE | A10G target, profiler CLIs, counter permissions, WSL GUIs, and checkpoint artifact. |
| Phase 1: Comparable deployments | COMPLETE | Normal and MTP profiling services differ only by MTP configuration. |
| Phase 2: Freeze protocol | NEXT | Sampling controls, workload definitions, warm-up, repetitions, invalidity rules, and artifact schema. |
| Phase 3: Diagnostic client | PENDING | One streaming Chat Completions client for all workload classes and both decoding modes. |
| Phase 4: Normal reverse profile | PENDING | Profiler-free run, PyTorch trace, Nsight Systems timeline, initial phase mapping. |
| Phase 5: Scheduled MTP window | DEFERRED | Validate controlled MTP at 0.80, warm it, then collect functional and profiling evidence in one restart cycle. |
| Phase 6: Pilot study | PENDING | Small 2 × 3 matrix to estimate variance and refine controls. |
| Phase 7: Primary benchmark | PENDING | Normal versus MTP across plain, reasoning, and tool-call generation at concurrency 1. |
| Phase 8: Prefix-cache study | PENDING | Cold and warm prefix conditions with observed cache-hit evidence. |
| Phase 9: Concurrency study | PENDING | Selected request concurrency levels after single-request behavior is understood. |
| Phase 10: Focused NCU analysis | PENDING | Selected important kernels only; basic metrics first, deeper sections on demand. |
| Phase 11: Cross-layer synthesis | PENDING | Connect service metrics, acceptance behavior, timelines, and kernel evidence. |
| Phase 12: Reproducibility package | PENDING | Raw artifacts, manifests, services, scripts, traces, reports, analysis, and limitation log. |
| Phase 13: Final paper | PENDING | Empirical performance-engineering study suitable for MSc application portfolio. |

## 5.1 Central research question

How does MTP speculative decoding affect inference performance across plain-text, reasoning-heavy, and tool-calling workloads, and what runtime, CUDA, and GPU execution behavior explains the observed differences?

## 5.2 Primary experimental matrix

Decoding mode:  Normal | MTP with two speculative tokens
Workload:       Plain text | Reasoning | Tool-call generation
Primary run:    Concurrency 1, one frozen cache condition
Extensions:     Cold/warm prefix cache, then selected concurrency levels

## 5.3 Evidence ladder

Profiler-free client measurements: TTFT, inter-token latency, end-to-end latency, token counts, and output-token rate.

vLLM/runtime evidence: scheduling, prefill/decode behavior, KV-cache observations, prefix-cache behavior, and speculative acceptance metrics where available.

PyTorch Profiler: operator hierarchy, call counts, CUDA associations, stack context, and framework-level hotspots.

Nsight Systems: CPU threads, CUDA calls, streams, kernel groups, synchronization, overlap, and GPU idle intervals.

Nsight Compute: launch statistics, occupancy, Speed of Light, workload distribution, and focused memory/compute/stall analysis for selected kernels.

Cross-layer explanation: establish whether observed latency changes originate from acceptance behavior, fewer sequential iterations, altered launch cadence, changed tensor shapes, new kernel work, or hardware bottlenecks.

# 6. Protocol decisions to freeze next

## 6.1 Workload semantics

Plain text: explicitly disable thinking, provide no tools, request ordinary prose, and avoid accidental truncation.

Reasoning: explicitly enable Gemma 4 thinking through the validated request mechanism; capture reasoning and final answer separately where exposed.

Tool calling: fixed tool schema, tool_choice=auto, parallel_tool_calls=false, and no external tool execution in the primary GPU experiment.

Use a fixed prompt set with stable prompt-token lengths and preserve every request body verbatim.

## 6.2 Client measurements and artifacts

The single client must distinguish the first stream event from the first meaningful content-bearing event. Each request will preserve raw and summarized evidence:

request.json
stream_events.jsonl
response.json
generated_text.txt
timestamps.csv
summary.json
server_log_excerpt.txt
environment_manifest.txt

Request start timestamp

First SSE/stream event timestamp

First content, reasoning, or tool-argument delta timestamp

Every subsequent generated event timestamp

Final event and request completion timestamps

Prompt, completion, and total token counts

Finish reason, truncation state, HTTP status, and error details

Output validity, including tool name and JSON-argument validity

## 6.3 Run-invalidity rules

New Triton JIT compilation warning during a measured request.

Unexpected active generation service or unrelated uncontrolled GPU workload.

HTTP failure, timeout, malformed stream, or incomplete output reconstruction.

Finish reason length when the condition was designed to complete naturally.

Plain-text condition emits uncontrolled visible reasoning because request semantics were not correctly configured.

Cache condition is asserted without observed evidence of the intended cold or warm state.

Profiler instrumentation is active during a run used for benchmark latency claims.

Normal and MTP runtime definitions no longer match apart from speculative configuration.

# 7. Operational strategy for the production server

Because restarting production vLLM is costly, measurements will be grouped by service mode rather than alternating services for every sample. The study will minimize restart cycles while preserving methodological controls.

Normal window:
  validate active unit → warm representative shapes → run pilot/benchmark → collect selected traces

MTP window:
  validate controlled service at 0.80 → warm representative shapes → run pilot/benchmark → collect selected traces

Condition order within each window should still be randomized or counterbalanced where practical. Service-window grouping is an operational constraint and must be documented as a potential temporal confounder. Platform snapshots and thermal/power state should be recorded so drift can be assessed rather than ignored.

# 8. Skills substantiated so far

Linux profiling-platform provisioning, package management, symbolic links, alternatives, environment isolation, and service management.

GPU runtime stack interpretation across driver compatibility, system toolkit, framework runtime, and profiler versions.

Nsight Compute installation and privileged GPU performance-counter access.

Nsight Systems CLI/server and GUI/client separation for remote report workflows.

Controlled experimental-service design and removal of runtime confounders.

PyTorch operator-to-kernel reasoning, kernel fusion concepts, CUDA Graph awareness, and Triton JIT warm-up implications.

Performance-engineering discipline: profile to explain behavior, benchmark without profiler overhead, and reject unsupported optimization claims.

These are developing skills, not claims of complete mastery. Nsight Systems timeline interpretation and Nsight Compute kernel diagnosis will become fully defensible only after the planned traces and focused analyses are completed.

# 9. Immediate re-entry point

Freeze exact plain-text, reasoning, and tool-call request definitions.

Validate the request-level mechanism that disables and enables Gemma 4 thinking.

Freeze sampling parameters, output limits, warm-up coverage, pilot repetitions, and failure rules.

Define the immutable per-request artifact schema and run-directory naming convention.

Implement Diagnostic Client v0 using streaming Chat Completions.

Run one profiler-free normal-decoding diagnostic request and verify its raw artifacts.

Only then attach PyTorch Profiler and Nsight Systems in separate executions.

# 10. Checkpoint conclusion

Since the first checkpoint, the work has moved from tool installation to experimental control and execution understanding. The study now has fair service definitions, an explicit API choice, a vLLM-first reverse-learning method, a concrete warm-up lesson from first-use Triton compilation, and a phased plan from client metrics to selected kernel analysis. The next task is not to collect broad measurements; it is to freeze the protocol and implement one controlled streaming diagnostic client that every later condition will reuse.